FREE TEMPLATE

# Path to Green Recovery Plan

Turn an off-track project into a plan people can decide on: causes, options, actions and the decisions needed.

How to use this template - Replace the grey prompts with your own content. The first shaded row in each table is an example: delete it when you start. - Say where each figure came from and how current it is. If you do not know, write Unknown. Do not guess. - Use sanitised content only: nothing personal, confidential or client-identifiable. Want a first draft? The free Recovery Plan builder builds it from your notes: usergenix-recovery-plan-builder.niranjaleer.workers.dev/v2

## 1  The project

| Project | Name of the project or programme |
| --- | --- |
| Stage | e.g. Build, Test |
| Plan date | Date of this plan |
| Reported status | Green / Amber / Red / Unknown |
| Recovery goal | What Green looks like, and by when, e.g. Back to Green by end of Q1 2027 |
| Decision request | What you need from the reader, or None |

## 2  Summary

| Reported status | Green / Amber / Red / Unknown |
| --- | --- |
| Assessed status | Green / Amber / Red / Unknown, with a one-line reason |
| Confidence | High / Medium / Low, and why |
| What changed | Since the last report |
| The ask | Decision or support needed, or None |

Key points (no more than five)

- Point one

- Point two

## 3  Causes and impact

| Cause | Evidence (source and date) | Classification | Impact | Owner |
| --- | --- | --- | --- | --- |
| Supplier delivered late | Supplier status report, 12 Sep | Fact | Testing starts 3 weeks late | Vendor manager |

Classification: Fact / Estimate / Assumption / Unknown.

| Impact on | What it is (your figures only) | Source |
| --- | --- | --- |
| Schedule |  |  |
| Cost |  |  |
| Scope |  |  |
| Benefits |  |  |

## 4  Options and actions

| Option | What it needs | Time | Cost | Risks | Feasibility | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| Add a second test team | 4 testers for 6 weeks | 6 weeks | £48k (quote) | Onboarding time | Partly supported | Supplier quote, 20 Sep |

Feasibility: Supported / Partly supported / Not yet supported.

| Action | Owner | Due date | Addresses which cause | Status |
| --- | --- | --- | --- | --- |

## 5  Decisions and path to Green

| Decision | Why now | Options | Proposed option | Decision owner | Due | If delayed |
| --- | --- | --- | --- | --- | --- | --- |

Write "No options supplied" if the options have not been worked out yet. The decision belongs to the decision owner.

Exit criteria for Green

- e.g. Forecast re-baselined and approved

- Criterion

Constraints and dependencies

- Constraint or dependency

## 6  Evidence log

| Claim | Source and date | Classification |
| --- | --- | --- |